SmartHire AI

10-Day Implementation Blueprint (Days 2–10)

The single source of truth for building and shipping v1.0

AB Talks 60-Day Claude AI Challenge — Capstone Project

# How to Use This Blueprint

Each day below is self-contained: even if you start a fresh AI conversation each morning, pasting that day's section gives an assistant everything needed to continue building without re-deciding architecture or scope. Follow the days in order. Do not skip the checklist or testing sections — they are what keeps quality high across a fast-moving sprint.

Priority reminder from the PRD (do not renegotiate this mid-sprint): ATS Score → Resume Suggestions → Interview Questions are Must-Have. Job Role Recommendations is a stretch goal, explicitly built only if Day 7 is reached on schedule (see Day 7). If time gets tight on any day, protect the Must-Have features first and cut polish, not core functionality.

Tech stack locked on Day 1: React (frontend), Node.js + Express (backend), MySQL (database), Google Gemini API via a swappable AI-provider adapter, deployed on AWS EC2 + RDS (or a documented free-tier-safe alternative).

# DAY 2

Project Setup, Architecture & AI Integration Foundation

## 🎯 Objective

Stand up the full project skeleton (React frontend, Express backend, MySQL database) and get the Gemini API connected through a modular AI-provider abstraction, so every later day can build features instead of fighting setup.

## 📖 What You'll Learn

- How to structure a full-stack project for maintainability (frontend/backend/db separation)

- How to design a swappable AI-provider service layer (adapter pattern)

- How to securely manage API keys using environment variables

- Basics of Google AI Studio and Gemini API request/response structure

## 🛠 Features to Build

- Project scaffolding for frontend (React) and backend (Node/Express)

- MySQL database created with the candidate_analyses table from the PRD data model

- AI provider abstraction layer (aiProvider.js) with a working Gemini adapter

- Basic Express server with a health-check endpoint and a test AI endpoint

## 📝 Step-by-Step Implementation Plan

- Create root project folder `smarthire-ai/` with two subfolders: `client/` (React) and `server/` (Express).

- Initialize the React app inside `client/` using Vite (`npm create vite@latest client -- --template react`) for a fast, lightweight setup.

- Initialize the Express backend inside `server/` with `npm init -y`, then install: `express cors dotenv mysql2 multer`.

- Create the folder structure inside `server/`: `routes/`, `controllers/`, `services/`, `services/ai/`, `config/`, `uploads/`.

- Create `server/config/db.js` — a MySQL connection pool using `mysql2/promise`, reading credentials from `.env`.

- Write and run the SQL schema for `candidate_analyses` (fields exactly as defined in the PRD Section 8) into your local MySQL instance.

- Sign up for a free Gemini API key at Google AI Studio (aistudio.google.com) and store it in `server/.env` as `GEMINI_API_KEY`.

- Create `server/services/ai/aiProvider.js` exporting a generic interface: `generateATSAnalysis(resumeText)`, `generateInterviewQuestions(resumeText)`, `generateSuggestions(resumeText, atsBreakdown)`.

- Create `server/services/ai/geminiAdapter.js` implementing those same three functions by calling the Gemini API, with prompts that force strict JSON output (score, breakdown, suggestions, questions).

- Wire `aiProvider.js` to delegate to `geminiAdapter.js` by default, controlled by an `AI_PROVIDER` env variable — this is what makes the provider swappable later without touching business logic.

- Create a simple Express route `GET /api/health` returning `{status: 'ok'}` and a temporary `POST /api/ai-test` route that sends a hardcoded sample resume string through `aiProvider.js` and returns the AI's JSON response.

- Start both servers (`npm run dev` for client, `node server.js` or `nodemon` for server) and confirm the React default page loads and `/api/health` responds.

- Test `/api/ai-test` with a tool like Postman or `curl` and confirm Gemini returns valid structured JSON.

- Initialize git repo at the root, add a `.gitignore` (node_modules, .env, uploads/), and make your first commit.

## 📂 Files & Folders to Create/Modify

smarthire-ai/client/  (Vite React app)

smarthire-ai/server/server.js

smarthire-ai/server/.env  (GEMINI_API_KEY, DB_HOST, DB_USER, DB_PASS, DB_NAME, AI_PROVIDER)

smarthire-ai/server/config/db.js

smarthire-ai/server/services/ai/aiProvider.js

smarthire-ai/server/services/ai/geminiAdapter.js

smarthire-ai/server/routes/health.js

smarthire-ai/server/routes/aiTest.js  (temporary, remove by Day 4)

smarthire-ai/database/schema.sql

smarthire-ai/.gitignore

smarthire-ai/README.md  (start documenting setup steps as you go)

## 🔗 APIs, Libraries & Tools to Integrate

- Google Gemini API (Google AI Studio, free tier) — text generation

- MySQL (local instance for now; matches Day 8 AWS RDS schema exactly)

- dotenv — environment variable management

- mysql2 — MySQL driver for Node

## 🧪 Testing Tasks

- Confirm `GET /api/health` returns 200 OK with JSON body

- Confirm `/api/ai-test` returns valid parsed JSON (not raw text) from Gemini

- Confirm MySQL table exists with correct columns via `DESCRIBE candidate_analyses;`

- Confirm `.env` values are not committed to git (check `git status`)

## 🐞 Common Issues & Debugging Tips

- Gemini returns text wrapped in markdown code fences (```json) — strip fences before `JSON.parse()`.

- CORS errors between React (port 5173) and Express (port 5000) — add `cors()` middleware in server.js.

- MySQL 'Access denied' errors — double check `.env` credentials and that the MySQL service is running locally.

- If Gemini output isn't valid JSON, tighten the prompt: explicitly instruct 'Respond with ONLY valid JSON, no explanation, no markdown.'

## ✅ End-of-Day Checklist

☐ React app runs locally and loads in browser

☐ Express server runs locally and /api/health responds

☐ MySQL database and candidate_analyses table created

☐ Gemini API key working via /api/ai-test with structured JSON output

☐ AI provider abstraction layer in place (not a direct inline API call)

☐ First git commit made

## 📸 Expected Project State & Screenshots to Capture

- Terminal showing both client and server running without errors

- Browser showing default React app page

- Postman/curl output showing successful /api/ai-test JSON response

- MySQL client showing the candidate_analyses table structure

## ➡️ Handoff Notes for Next Day

Project skeleton is live: React + Express + MySQL + Gemini all connected and verified. The AI provider is abstracted behind aiProvider.js. Day 3 will build the resume upload UI and backend PDF/DOCX parsing pipeline — no further environment setup should be needed.

# DAY 3

Resume Upload, Parsing & Fallback Flow

## 🎯 Objective

Build the complete resume upload experience: file upload UI, backend PDF/DOCX text extraction, storage of the uploaded file, and the manual paste-text fallback for parsing failures.

## 📖 What You'll Learn

- Handling file uploads in Express using Multer

- Extracting text from PDF and DOCX files server-side

- Designing graceful fallback UX for failure states

- Basic file validation and security considerations (type/size checks)

## 🛠 Features to Build

- Candidate-facing upload page (drag-and-drop or file picker)

- Backend endpoint that accepts the file, validates it, and extracts text

- Manual 'paste your resume text' fallback UI when parsing fails

- Uploaded files stored in server/uploads/ with a reference path

## 📝 Step-by-Step Implementation Plan

- Install parsing libraries in `server/`: `pdf-parse` (for PDF) and `mammoth` (for DOCX text extraction).

- Create `server/routes/upload.js` with a `POST /api/upload` route using Multer configured to accept only `.pdf` and `.docx`, max 5MB.

- Create `server/services/resumeParser.js` with a function `extractText(filePath, mimeType)` that branches to `pdf-parse` or `mammoth` based on file type and returns plain text.

- In the upload controller, call `extractText()`; if it throws or returns empty/near-empty text, respond with a specific error code (e.g., `PARSE_FAILED`) instead of a generic 500.

- On the frontend, create `client/src/pages/UploadPage.jsx` with a file input styled as a drop zone, upload button, and loading state.

- Wire the upload form to `POST /api/upload` using `fetch`/`axios` with `multipart/form-data`.

- Handle the `PARSE_FAILED` response on the frontend by showing a friendly message and revealing a `<textarea>` fallback where the user can paste resume text manually, then submit that instead via a `POST /api/upload/text` route.

- Create `server/routes/upload.js` second route `POST /api/upload/text` that accepts raw pasted text directly, skipping the parsing step.

- Add basic client-side validation (file type/size) before submission to reduce failed requests.

- Add a temporary 'View extracted text' debug panel on the frontend (remove before Day 9) so you can visually confirm parsing accuracy across several real test resumes.

- Test with at least 3 different real-world resumes: a simple one-column PDF, a DOCX file, and a complex multi-column PDF (to observe parsing limitations).

## 📂 Files & Folders to Create/Modify

server/routes/upload.js

server/services/resumeParser.js

server/uploads/  (gitignored storage folder)

client/src/pages/UploadPage.jsx

client/src/components/FileDropzone.jsx

client/src/components/PasteTextFallback.jsx

client/src/services/api.js  (centralized fetch/axios wrapper)

## 🔗 APIs, Libraries & Tools to Integrate

- pdf-parse (npm) — PDF text extraction

- mammoth (npm) — DOCX text extraction

- multer (npm) — multipart file upload handling

## 🧪 Testing Tasks

- Upload a clean single-column PDF — verify text extraction is accurate and complete

- Upload a DOCX file — verify text extraction works

- Upload an intentionally corrupted/unsupported file — verify fallback UI appears

- Submit via the paste-text fallback — verify it reaches the backend correctly

- Attempt to upload a file over 5MB — verify it's rejected with a clear message

## 🐞 Common Issues & Debugging Tips

- pdf-parse struggles with multi-column resumes (text order gets scrambled) — this is expected; note it as a known limitation, don't over-engineer a fix in v1.0.

- Multer 'Unexpected field' errors usually mean the frontend field name doesn't match what Multer expects — confirm both sides use the same field name (e.g., 'resume').

- Large files hanging on upload — confirm Multer's file size limit is enforced server-side, not just client-side.

- mammoth returns extra whitespace/newlines — trim and normalize text before saving.

## ✅ End-of-Day Checklist

☐ PDF upload → text extraction works end-to-end

☐ DOCX upload → text extraction works end-to-end

☐ Parsing failure correctly triggers the paste-text fallback UI

☐ Paste-text fallback successfully submits to backend

☐ Invalid file types/sizes are rejected with clear error messages

☐ Uploaded files are saved in server/uploads/ with a stored path

## 📸 Expected Project State & Screenshots to Capture

- Upload page UI (empty state and file-selected state)

- Successful extraction debug panel showing parsed resume text

- Fallback UI triggered after a failed parse

- Terminal/network tab showing successful POST /api/upload response

## ➡️ Handoff Notes for Next Day

Resume upload and text extraction pipeline is fully working, including the paste-text fallback. Extracted resume text is available in the request/response cycle but NOT yet saved to MySQL or sent to the AI. Day 4 will connect this text to the AI provider layer built on Day 2 to generate the ATS score and breakdown.

# DAY 4

ATS Compatibility Score Engine

## 🎯 Objective

Build the core Must-Have feature: send extracted resume text to the Gemini adapter and return a structured, reliable ATS compatibility score with a breakdown, then persist the result to MySQL.

## 📖 What You'll Learn

- Prompt engineering for structured, reliable JSON output from an LLM

- Designing a scoring rubric an AI can apply consistently

- Connecting AI output to a relational database

- Basic error handling for third-party API failures/timeouts

## 🛠 Features to Build

- AI-generated ATS score (0–100) with a breakdown by category

- Persisting the full analysis record to candidate_analyses

- Results page displaying the score and breakdown visually

## 📝 Step-by-Step Implementation Plan

- In `geminiAdapter.js`, build `generateATSAnalysis(resumeText)` with a carefully engineered prompt: instruct Gemini to act as an ATS scoring engine, evaluate formatting, keyword relevance, structure/sections, and clarity, and return STRICT JSON: `{ score, breakdown: { formatting, keywords, structure, clarity }, summary, strengths: [] }`.

- Add a JSON-safety layer in `aiProvider.js`: strip markdown fences, attempt `JSON.parse`, and if it fails, retry once with a stricter prompt before throwing a handled error.

- Create `server/controllers/analysisController.js` with a function that: takes resume text + candidate name → calls `generateATSAnalysis` → inserts a new row into `candidate_analyses` (score, breakdown, summary, strengths, resume_text, resume_file_path, analysis_date) → returns the new record with its DB id.

- Create `POST /api/analyze` route that ties together: receive resume text (from Day 3's upload/paste flow) → call the controller → return the full analysis object including its new `id`.

- Update the frontend upload flow: after successful upload/parse, automatically call `POST /api/analyze` and navigate to a new `ResultsPage.jsx` using the returned `id`.

- Build `ResultsPage.jsx`: fetch `GET /api/analysis/:id` on load, and render the ATS score prominently (e.g., a circular/progress visual) plus the category breakdown as a simple bar or list.

- Create `GET /api/analysis/:id` route/controller that reads a single record from MySQL by id.

- Add a loading state (spinner + friendly copy like 'Analyzing your resume...') while the AI call is in progress, since it may take several seconds.

- Add basic error handling on the frontend for AI/network failures with a retry button.

- Test the full loop at least 5 times with different resumes to confirm scores feel reasonably differentiated (not always returning ~85 regardless of input) — refine the prompt rubric if scores look flat or inconsistent.

## 📂 Files & Folders to Create/Modify

server/services/ai/geminiAdapter.js  (extend generateATSAnalysis)

server/controllers/analysisController.js

server/routes/analysis.js

client/src/pages/ResultsPage.jsx

client/src/components/ATSScoreCard.jsx

client/src/components/ScoreBreakdown.jsx

## 🔗 APIs, Libraries & Tools to Integrate

- Gemini API (extended prompt for ATS scoring)

- MySQL (insert + select on candidate_analyses)

- React Router (client-side route to /results/:id)

## 🧪 Testing Tasks

- Submit 5+ varied resumes and confirm distinct, sensible scores and breakdowns are returned

- Confirm each analysis is correctly saved as a new row in MySQL

- Confirm GET /api/analysis/:id returns the correct record for a given id

- Simulate an AI API failure (e.g., temporarily invalid API key) and confirm the frontend shows a graceful error, not a crash

- Confirm loading state displays correctly during the AI call

## 🐞 Common Issues & Debugging Tips

- If Gemini output is inconsistent in structure, add explicit example JSON in the prompt (few-shot) to anchor the format.

- If scores cluster too tightly (e.g., always 80-90), instruct the model explicitly to use the full 0-100 range and penalize missing sections/keywords more aggressively.

- MySQL JSON column errors — if using a JSON column type, make sure you JSON.stringify() before insert and JSON.parse() after select.

- Slow AI responses — add a reasonable client-side timeout (e.g., 30s) with a clear timeout error message.

## ✅ End-of-Day Checklist

☐ POST /api/analyze returns a structured ATS score + breakdown from Gemini

☐ Analysis is successfully persisted in MySQL with all core fields

☐ GET /api/analysis/:id retrieves a saved record correctly

☐ ResultsPage displays the score and breakdown clearly

☐ Error and loading states are handled gracefully on the frontend

## 📸 Expected Project State & Screenshots to Capture

- Results page showing ATS score and breakdown for a real test resume

- MySQL table view showing multiple saved analysis records

- Loading state UI during analysis

- Error state UI (simulated failure)

## ➡️ Handoff Notes for Next Day

The ATS scoring engine is complete and persisting real results to MySQL. ResultsPage currently shows score + breakdown only. Day 5 will extend the SAME analysis record with AI-generated improvement suggestions, and Day 6 will add interview questions + readiness score — both building on the existing /api/analyze pipeline rather than creating a new one.

# DAY 5

AI Resume Improvement Suggestions

## 🎯 Objective

Extend the existing analysis pipeline to generate personalized, actionable resume improvement suggestions tied directly to the ATS score breakdown, and display them clearly on the results page.

## 📖 What You'll Learn

- Chaining AI calls/prompts using prior AI output as context

- Writing prompts that force specificity over generic advice

- Structuring multi-section results pages for readability

## 🛠 Features to Build

- AI-generated improvement suggestions (3-7 items) tied to specific weaknesses in the ATS breakdown

- Suggestions displayed in a clear, scannable format on the results page

- Suggestions persisted alongside the rest of the analysis record

## 📝 Step-by-Step Implementation Plan

- In `geminiAdapter.js`, implement `generateSuggestions(resumeText, atsBreakdown)`, passing the ATS breakdown from Day 4 as context so suggestions are grounded in the actual weak areas, not generic advice.

- Engineer the prompt to require: each suggestion references a SPECIFIC part of the resume (e.g., 'Your Experience section lacks quantified results — add metrics like % or $ impact to your 2022 role') rather than generic tips like 'add more keywords.'

- Require strict JSON output: `{ suggestions: [{ area, issue, recommendation }] }`.

- Update `analysisController.js`: after generating the ATS analysis, immediately call `generateSuggestions()` using that same breakdown, and include suggestions in the same MySQL insert (single analysis record, not a separate table).

- Add an `improvement_suggestions` column population step if not already included in Day 4's insert statement.

- On `ResultsPage.jsx`, add a new section/component `SuggestionsList.jsx` rendering each suggestion as a card: area, issue, recommendation — using icons or color coding by category (formatting/keywords/structure/clarity).

- Add a small UX touch: allow suggestions to be expanded/collapsed if the list is long, keeping the results page scannable.

- Re-test end-to-end with the same test resumes from Day 4 and confirm suggestions logically match the weaknesses shown in the score breakdown (e.g., a low 'keywords' sub-score should produce a keyword-related suggestion).

- Update `GET /api/analysis/:id` response shape (if needed) to include the new suggestions field.

## 📂 Files & Folders to Create/Modify

server/services/ai/geminiAdapter.js  (extend generateSuggestions)

server/controllers/analysisController.js  (extend to include suggestions)

client/src/components/SuggestionsList.jsx

client/src/components/SuggestionCard.jsx

## 🔗 APIs, Libraries & Tools to Integrate

- Gemini API (second chained prompt using ATS breakdown as context)

## 🧪 Testing Tasks

- Confirm suggestions are specific and reference actual resume content, not generic boilerplate

- Confirm suggestions correlate logically with weak sub-scores in the breakdown

- Confirm suggestions persist correctly in MySQL and reload correctly via GET /api/analysis/:id

- Test with a strong resume (few weaknesses) and a weak resume (many weaknesses) to confirm suggestion count/quality scales appropriately

## 🐞 Common Issues & Debugging Tips

- If suggestions feel generic, add explicit instruction: 'Quote or reference a specific phrase or section from the resume text in each recommendation.'

- If the AI call is slow because it's now 2 sequential calls (ATS + suggestions), consider combining them into a SINGLE prompt/response for performance — return both score and suggestions in one JSON object if response quality holds up.

- Duplicate or repetitive suggestions — add an instruction capping suggestions at 5-7 and requiring each to address a distinct issue.

## ✅ End-of-Day Checklist

☐ generateSuggestions() implemented and returning structured, specific suggestions

☐ Suggestions are persisted as part of the candidate_analyses record

☐ Results page displays suggestions clearly in their own section

☐ Suggestions logically map to ATS breakdown weaknesses across multiple test resumes

## 📸 Expected Project State & Screenshots to Capture

- Results page showing the new Suggestions section for a real test resume

- MySQL record showing populated improvement_suggestions field

## ➡️ Handoff Notes for Next Day

The results page now shows ATS score, breakdown, and improvement suggestions — all generated and persisted through the same /api/analyze pipeline. Day 6 will add the third Must-Have feature (AI interview questions) plus the interview readiness score, completing the full candidate-facing AI feature set before UI polish on Day 7.

# DAY 6

AI Interview Questions & Interview Readiness Score

## 🎯 Objective

Complete the candidate-facing AI feature set by generating tailored interview questions from the resume and a composite interview readiness score, finishing the core v1.0 candidate experience.

## 📖 What You'll Learn

- Generating categorized, role-relevant content from unstructured resume text

- Designing a simple composite scoring formula from multiple AI outputs

- Structuring a multi-tab or multi-section results UI

## 🛠 Features to Build

- 5-10 AI-generated interview questions, grouped by category (behavioral/technical)

- Interview readiness score (composite of ATS score + resume completeness)

- Final, complete results page: score, breakdown, suggestions, questions, readiness

## 📝 Step-by-Step Implementation Plan

- In `geminiAdapter.js`, implement `generateInterviewQuestions(resumeText)` with a prompt requiring 5-10 questions grouped into categories (e.g., 'Behavioral', 'Technical/Role-Specific'), each with a one-line reason it was chosen (tying it to a resume detail).

- Require strict JSON: `{ questions: [{ category, question, basedOn }] }`.

- Decide and implement the readiness score formula: e.g., `interview_readiness_score = round((ats_score * 0.6) + (resume_completeness_score * 0.4))`, where completeness can be a simple heuristic (are Experience, Skills, Education sections all present in the parsed text) computed in Node — keep this simple and explainable, not another AI call, to save latency and cost.

- Update `analysisController.js` to call `generateInterviewQuestions()` alongside the existing ATS + suggestions calls, compute the readiness score, and include both in the single MySQL insert.

- Add `interview_questions` and `interview_readiness_score` population to the insert statement (columns already exist in the Day 2 schema).

- On `ResultsPage.jsx`, add `InterviewQuestionsList.jsx` (grouped by category, collapsible) and `ReadinessScoreBadge.jsx` (prominent visual, e.g., a labeled ring or badge: Low/Medium/High + numeric score).

- Reorganize `ResultsPage.jsx` into a clear layout/sections if it's getting long: e.g., a sticky summary header (score + readiness) with sections below for Breakdown, Suggestions, Interview Prep.

- Run the full pipeline end-to-end for all test resumes used in prior days and manually validate: does the readiness score feel directionally correct (a stronger resume should score higher than a weak one)?

- This completes the 'Must Have' feature set — do a full regression pass: upload → parse → analyze → view results, for both PDF and DOCX and the paste-text fallback path.

## 📂 Files & Folders to Create/Modify

server/services/ai/geminiAdapter.js  (extend generateInterviewQuestions)

server/services/readinessScore.js  (completeness heuristic + formula)

server/controllers/analysisController.js  (finalize full analysis assembly)

client/src/components/InterviewQuestionsList.jsx

client/src/components/ReadinessScoreBadge.jsx

client/src/pages/ResultsPage.jsx  (reorganize into sections)

## 🔗 APIs, Libraries & Tools to Integrate

- Gemini API (third chained prompt for interview questions)

## 🧪 Testing Tasks

- Confirm interview questions are relevant to the specific resume's skills/experience, not generic

- Confirm questions are grouped correctly by category in both the API response and the UI

- Confirm readiness score changes appropriately across strong vs. weak test resumes

- Full regression test: PDF upload, DOCX upload, and paste-text fallback all produce complete results (score + breakdown + suggestions + questions + readiness)

## 🐞 Common Issues & Debugging Tips

- If questions repeat across different resumes, make the prompt explicitly reference extracted skills/keywords from the resume text to force personalization.

- If the full analysis (3 AI calls) is too slow, consider combining ATS + suggestions + questions into ONE structured prompt/response to reduce latency — trade a slightly more complex prompt for a much faster user experience.

- If readiness score feels arbitrary, log both components (ats_score, completeness_score) during testing to sanity-check the formula before trusting it.

## ✅ End-of-Day Checklist

☐ generateInterviewQuestions() implemented and returning categorized, relevant questions

☐ Readiness score formula implemented and producing sensible results

☐ Results page shows the complete feature set: score, breakdown, suggestions, questions, readiness

☐ Full regression test passed for PDF, DOCX, and paste-text flows

## 📸 Expected Project State & Screenshots to Capture

- Results page showing the completed Interview Questions section

- Results page showing the Readiness Score badge

- Full results page (all sections) for one complete test resume, top to bottom

## ➡️ Handoff Notes for Next Day

All Must-Have candidate features are complete and working end-to-end: ATS score, breakdown, suggestions, interview questions, readiness score — all persisted to MySQL via a single /api/analyze call. Day 7 shifts to the recruiter dashboard (candidate list + detail view) using this same persisted data, plus overall UI/UX polish. No new AI features are planned unless job recommendations (stretch, FR-11) is added if time allows.

# DAY 7

Recruiter Dashboard, UI Polish & (Stretch) Job Recommendations

## 🎯 Objective

Build the minimal recruiter dashboard on top of existing persisted data, polish the overall UI/UX across the app, and attempt the stretch job-recommendations feature only if the core is solid and time allows.

## 📖 What You'll Learn

- Building read-only admin/dashboard views from existing data

- UI/UX polish techniques: spacing, hierarchy, empty/loading states

- How to make a scope-protection decision under real time pressure

## 🛠 Features to Build

- Recruiter dashboard: list of all analyzed candidates

- Recruiter candidate detail view: full AI report

- Consistent visual polish across candidate and recruiter views

- (Stretch, only if ahead of schedule) AI-generated job role recommendations

## 📝 Step-by-Step Implementation Plan

- Create `GET /api/candidates` route/controller returning a lightweight list (id, candidate_name, ats_score, interview_readiness_score, analysis_date) from MySQL, sorted by analysis_date DESC.

- Build `client/src/pages/RecruiterDashboard.jsx` rendering candidate cards/rows in a grid or table using that list endpoint.

- Make each candidate card clickable, routing to `client/src/pages/RecruiterCandidateDetail.jsx` at `/recruiter/candidate/:id`.

- Reuse `GET /api/analysis/:id` (built Day 4) to power the detail view — display the FULL report: summary, strengths, ATS breakdown, suggestions, interview questions, readiness score.

- Add simple top-level navigation so a user can switch between the Candidate flow (upload/results) and the Recruiter dashboard (e.g., a simple header with two links — no auth gating needed since both are public in v1.0).

- Add an empty state for the recruiter dashboard ('No candidates analyzed yet') for first-run/demo scenarios.

- Pass over the ENTIRE app for UI polish: consistent spacing, font sizes/hierarchy, button styles, color palette, and responsive behavior on mobile widths.

- Add loading skeletons or spinners consistently across all data-fetching views (results page, dashboard, detail view).

- STOP AND ASSESS: If you are on schedule and Days 2-6 features are fully stable, attempt the stretch feature — `generateJobRecommendations(resumeText)` in the AI adapter, a `recommended_roles` field, and a small section on the results page. If you are behind schedule, SKIP this and mark it explicitly as v1.1 in your README — this is the planned scope-protection cut from Day 1's discovery.

- Commit progress with clear, incremental git commit messages.

## 📂 Files & Folders to Create/Modify

server/routes/candidates.js

server/controllers/candidatesController.js

client/src/pages/RecruiterDashboard.jsx

client/src/pages/RecruiterCandidateDetail.jsx

client/src/components/CandidateCard.jsx

client/src/components/NavHeader.jsx

client/src/styles/  (shared style/theme polish)

(stretch) server/services/ai/geminiAdapter.js — generateJobRecommendations()

(stretch) client/src/components/JobRecommendations.jsx

## 🔗 APIs, Libraries & Tools to Integrate

- React Router (new /recruiter and /recruiter/candidate/:id routes)

- (stretch) Gemini API — fourth prompt for job role recommendations

## 🧪 Testing Tasks

- Confirm the recruiter dashboard lists every candidate previously analyzed across Days 4-6 testing

- Confirm clicking a candidate card opens the correct, complete detail view

- Confirm empty state displays correctly if the database were empty (test by filtering or a fresh DB if feasible)

- Test responsive layout on a narrow mobile-width browser window for both candidate and recruiter views

- (if built) Confirm job recommendations feel relevant to the resume's actual skills

## 🐞 Common Issues & Debugging Tips

- If the dashboard list grows large during testing, add a reasonable LIMIT (e.g., 50) to the query to keep load times fast — no pagination needed for v1.0.

- Broken navigation between candidate/recruiter views usually means React Router routes aren't nested/declared correctly — check your route definitions in App.jsx.

- If UI feels inconsistent, pick ONE spacing scale and ONE font-size scale and apply them everywhere rather than tweaking per-component.

## ✅ End-of-Day Checklist

☐ Recruiter dashboard lists all analyzed candidates correctly

☐ Recruiter candidate detail view shows the complete AI report

☐ Navigation between candidate and recruiter views works cleanly

☐ UI polish pass completed across the whole app (spacing, hierarchy, responsiveness)

☐ Scope decision made and documented on job recommendations (built or explicitly deferred to v1.1)

## 📸 Expected Project State & Screenshots to Capture

- Recruiter dashboard showing multiple candidate cards

- Recruiter candidate detail view (full report)

- Mobile-width view of both candidate results page and recruiter dashboard

- (if built) Job recommendations section

## ➡️ Handoff Notes for Next Day

The full v1.0 feature set (or the core Must-Have set, if job recommendations was cut) is functionally complete, styled, and working across both candidate and recruiter flows. Day 8 shifts entirely to testing, bug fixing, and preparing the app for deployment — no new features should be added after today.

# DAY 8

Testing, Bug Fixing & Deployment Preparation

## 🎯 Objective

Systematically test the entire application, fix bugs found, and prepare the codebase and environment configuration for a clean AWS deployment on Day 9.

## 📖 What You'll Learn

- How to run a structured manual QA pass on a full-stack app

- Preparing environment variables and configs for production vs. local

- Basics of what AWS EC2, RDS, and security groups do (conceptually) before hands-on setup tomorrow

## 🛠 Features to Build

- No new features — this is a hardening and readiness day

- Production-ready environment variable structure (.env.example)

- Build scripts verified for both frontend and backend

## 📝 Step-by-Step Implementation Plan

- Write a simple manual test checklist covering every user story from the PRD (US-01 through US-07) and go through each one methodically, noting any bugs.

- Test edge cases: empty file upload, extremely short resume text, resume in a non-English language (note behavior, doesn't need to be fixed for v1.0, just documented), very long resume (2+ pages).

- Test all error paths deliberately: invalid file type, oversized file, simulated AI failure (temporarily break the API key), simulated DB failure (stop MySQL briefly) — confirm the app fails gracefully every time, never with a blank screen or unhandled crash.

- Fix all Must-Have-breaking bugs found. Log Should/Could-level issues in a `KNOWN_ISSUES.md` file rather than chasing every polish item — protect the deployment timeline.

- Run `npm run build` for the React frontend and confirm it builds without errors, producing a `dist/` folder.

- Review the Express server for any hardcoded `localhost` URLs and replace with environment-variable-driven config (`process.env.API_BASE_URL` etc.) so it works identically in production.

- Create `.env.example` files (client and server) listing every required environment variable WITHOUT real values, for documentation purposes.

- Review and finalize `database/schema.sql` so it can be run fresh against a new AWS RDS instance tomorrow with zero manual fixes.

- Write/update `README.md` with: project overview, tech stack, local setup instructions, and a placeholder 'Live Demo' link to fill in after Day 9.

- Read through (don't yet execute) the AWS deployment steps planned for Day 9 so you arrive tomorrow with context on EC2, RDS/free-tier alternative, and security groups.

- Commit all fixes with clear messages; tag this commit as `v1.0-rc1` (release candidate 1).

## 📂 Files & Folders to Create/Modify

TEST_CHECKLIST.md  (your manual QA pass, mapped to PRD user stories)

KNOWN_ISSUES.md

client/.env.example

server/.env.example

database/schema.sql  (finalized)

README.md  (expanded)

## 🔗 APIs, Libraries & Tools to Integrate

- No new integrations — verification of existing ones (Gemini, MySQL) under failure conditions

## 🧪 Testing Tasks

- Full pass through all PRD user stories (US-01 to US-07) with pass/fail notes

- All error/edge cases produce graceful, user-friendly failures (no blank screens, no unhandled exceptions in console)

- Frontend production build (`npm run build`) completes with zero errors

- Fresh schema.sql runs cleanly against an empty MySQL database with no manual intervention

## 🐞 Common Issues & Debugging Tips

- If the production build fails but dev mode works, check for dev-only imports or missing environment variables not present in the build environment.

- If error states weren't actually tested yet, this is the day to deliberately break things (bad API key, wrong DB credentials) rather than assume they work.

- Resist the urge to add new features today, even small ones — Day 8's only job is stability, not scope.

## ✅ End-of-Day Checklist

☐ All PRD user stories manually tested and passing

☐ All identified Must-Have bugs fixed

☐ Known non-blocking issues documented in KNOWN_ISSUES.md

☐ Frontend production build succeeds

☐ Environment variables cleaned up and documented via .env.example

☐ schema.sql verified to run cleanly on a fresh database

☐ README.md updated with setup instructions

☐ Code committed and tagged v1.0-rc1

## 📸 Expected Project State & Screenshots to Capture

- Completed TEST_CHECKLIST.md with pass/fail marks

- Terminal showing a successful production build

- Git log showing the v1.0-rc1 tag/commit

## ➡️ Handoff Notes for Next Day

The application is stable, tested against every user story, and has a clean production build. Environment variables are documented and externalized. Day 9 is dedicated entirely to AWS deployment: provisioning EC2, setting up the database (RDS or free-tier-safe alternative), and getting the live app publicly accessible.

# DAY 9

AWS Deployment (EC2 + Database + Live Environment)

## 🎯 Objective

Deploy the fully tested v1.0 application to AWS so it is live and publicly accessible, using EC2 for hosting and RDS (or a documented free-tier-safe alternative) for the database.

## 📖 What You'll Learn

- Provisioning and connecting to an AWS EC2 instance

- Setting up a MySQL database on AWS (RDS free tier or an EC2-hosted MySQL alternative if RDS free tier isn't available/practical)

- Configuring security groups, environment variables, and a process manager for a Node app in production

- Basics of deploying a React build behind a Node/Express server (or Nginx)

## 🛠 Features to Build

- No new application features — this is a pure deployment day

- Live, publicly accessible SmartHire AI v1.0

## 📝 Step-by-Step Implementation Plan

- Launch an AWS EC2 instance (t2.micro/t3.micro, Free Tier eligible), Ubuntu Server LTS, with a security group allowing inbound HTTP (80), HTTPS (443, optional), your app port (e.g., 5000), and SSH (22, restricted to your IP).

- Set up your database: attempt Amazon RDS (Free Tier eligible MySQL instance) first; if RDS setup proves time-consuming or edges outside Free Tier limits, install MySQL directly on the same EC2 instance as a documented fallback — either way, this remains functionally identical to your local schema from Day 2/8.

- SSH into the EC2 instance, install Node.js, npm, git, and MySQL client tools.

- Clone your GitHub repository onto the EC2 instance (push your v1.0-rc1 tag to GitHub first if not already done).

- Run the finalized `database/schema.sql` against your AWS database (RDS or EC2-hosted MySQL) to create the candidate_analyses table fresh.

- Create production `.env` files directly on the server (never committed to git) with real AWS DB credentials and your Gemini API key.

- Install a process manager (`pm2`) for the Express server so it stays running and restarts automatically: `npm install -g pm2`, then `pm2 start server.js --name smarthire-api`.

- Build the React frontend for production (`npm run build`) and either (a) serve the static `dist/` folder directly from Express as static files, or (b) deploy it separately to a free static host if that's simpler — choose whichever keeps setup fastest given your remaining time.

- Update the frontend's API base URL to point to the EC2 instance's public IP/domain and rebuild if needed.

- Test the full live application from your own browser using the EC2 public IP: upload a real resume end-to-end and confirm results appear and persist.

- Test the recruiter dashboard on the live URL to confirm it reflects real persisted data.

- Set up basic AWS Billing Alerts (if not already) to ensure you stay within Free Tier limits during and after the challenge.

- Document the exact deployment steps taken (with any deviations from plan) in `DEPLOYMENT.md` for future reference/maintenance.

- Update `README.md` with the live demo URL.

## 📂 Files & Folders to Create/Modify

DEPLOYMENT.md  (step-by-step record of what was actually done on AWS)

server/.env  (production, on EC2 only — never committed)

ecosystem.config.js  (optional pm2 config)

README.md  (add live demo link)

## 🔗 APIs, Libraries & Tools to Integrate

- AWS EC2 (compute/hosting)

- AWS RDS (Free Tier MySQL) or EC2-hosted MySQL as a documented fallback

- pm2 (Node.js process manager)

- AWS Security Groups (network access control)

- AWS Billing Alerts (free-tier safety)

## 🧪 Testing Tasks

- Full end-to-end test on the LIVE public URL: upload → parse → analyze → results, for both PDF and DOCX

- Confirm the recruiter dashboard on the live URL correctly lists and displays real persisted candidates

- Confirm the app survives an EC2/browser refresh without losing previously analyzed data (data persistence check)

- Confirm pm2 keeps the Node process running (test by manually stopping/restarting and observing recovery)

## 🐞 Common Issues & Debugging Tips

- EC2 connection refused — double-check the security group inbound rules include the port your app listens on.

- Database connection errors from EC2 to RDS — confirm the RDS security group allows inbound traffic from the EC2 instance's security group/IP.

- App works locally but not on EC2 — almost always an environment variable or hardcoded localhost URL issue; grep the codebase for 'localhost' before debugging further.

- Out-of-memory or crash on a t2.micro — Node builds can be memory-heavy; if `npm run build` fails on the EC2 instance itself, build locally and upload only the `dist/` folder instead.

## ✅ End-of-Day Checklist

☐ EC2 instance provisioned and accessible

☐ Database live on AWS (RDS or EC2-hosted MySQL) with schema applied

☐ Backend running continuously via pm2 on EC2

☐ Frontend built and served, pointing to the correct production API URL

☐ Full end-to-end flow verified on the live public URL

☐ Recruiter dashboard verified on the live public URL

☐ Billing alerts configured

☐ DEPLOYMENT.md and README.md updated with live URL

## 📸 Expected Project State & Screenshots to Capture

- AWS EC2 console showing the running instance

- AWS RDS console (or EC2 MySQL setup) showing the live database

- Live app in browser via the public URL — upload flow working

- Live recruiter dashboard via the public URL

- pm2 status output showing the process running

## ➡️ Handoff Notes for Next Day

SmartHire AI v1.0 is live and publicly accessible on AWS, with the full candidate and recruiter flows verified against production data. Day 10 is the final wrap-up day: a final QA pass on the live URL, documentation polish, and preparing the project for presentation/portfolio use — no further feature or infrastructure changes planned.

# DAY 10

Final QA, Documentation & Capstone Wrap-Up

## 🎯 Objective

Perform a final end-to-end QA pass on the live deployed product, finalize all documentation, and package the project for presentation — completing the 10-day SDLC with a polished, deployed v1.0.

## 📖 What You'll Learn

- How to run a final release QA checklist against a live production environment

- How to document a project for both maintenance and portfolio/presentation purposes

- How to reflect on scope decisions made throughout a sprint and communicate them clearly

## 🛠 Features to Build

- No new features — final verification, documentation, and presentation packaging only

## 📝 Step-by-Step Implementation Plan

- Re-run the full TEST_CHECKLIST.md (from Day 8) directly against the LIVE production URL, not localhost, and confirm every item still passes in the deployed environment.

- Do a final visual/UX pass on the live site: check spacing, mobile responsiveness, and that no debug/test elements (e.g., the Day 3 'View extracted text' debug panel) remain visible to end users.

- Test the live app from a different device/network if possible (e.g., phone on mobile data) to confirm it's genuinely publicly accessible, not just reachable from your dev machine.

- Finalize `README.md` with: project overview, problem/solution summary, tech stack, architecture diagram (can be a simple text/ASCII diagram or described in words), setup instructions, live demo link, and a 'What's Next (v1.1+)' section listing deferred features from the PRD.

- Review `KNOWN_ISSUES.md` one more time — fix anything trivial that's quick to resolve, and leave the rest clearly documented rather than rushed.

- Take final polished screenshots of every core screen (upload, results, recruiter dashboard, recruiter detail) for your portfolio/presentation, using a real, well-formatted test resume for the best visual impression.

- Tag the final commit as `v1.0` in git (distinct from the `v1.0-rc1` tag from Day 8).

- Prepare a short 3-5 minute demo script/flow for presenting the project: what problem it solves, live walkthrough (upload → results → recruiter view), and what you'd build next.

- Review the Pitch Deck (generated alongside this blueprint) and make sure the live screenshots/demo flow match what's presented in the slides.

- Do a final review of AWS billing/usage to confirm everything remains within Free Tier limits going forward, and note any instance you may want to stop/pause after the challenge if ongoing cost is a concern.

- Celebrate — you've shipped a real, AI-powered, cloud-deployed product through a full SDLC in 10 days.

## 📂 Files & Folders to Create/Modify

README.md  (final version)

KNOWN_ISSUES.md  (final version)

DEMO_SCRIPT.md

/screenshots  (final portfolio-quality screenshots)

## 🔗 APIs, Libraries & Tools to Integrate

- No new integrations — final verification of the full live AWS-deployed stack

## 🧪 Testing Tasks

- Full TEST_CHECKLIST.md re-run against the live production URL with all items passing

- Live app verified accessible from an external device/network

- No debug-only UI elements visible in production

- Mobile responsiveness verified on the live URL

## 🐞 Common Issues & Debugging Tips

- If something regresses only in production (works locally, fails live), check for environment-specific config drift — compare .env values on EC2 against .env.example line by line.

- If mobile layout breaks only now, it likely wasn't tested at real device widths earlier — use browser dev tools device emulation to confirm and fix quickly, scoped to CSS only, not new features.

## ✅ End-of-Day Checklist

☐ Final QA pass completed on the LIVE URL with all checklist items passing

☐ README.md finalized with live demo link, architecture, and v1.1+ roadmap

☐ KNOWN_ISSUES.md reviewed and finalized

☐ Portfolio-quality screenshots captured for all core screens

☐ Final commit tagged v1.0

☐ Demo script prepared

☐ Pitch deck cross-checked against the live product

## 📸 Expected Project State & Screenshots to Capture

- Final live upload page

- Final live results page (full, all sections)

- Final live recruiter dashboard

- Final live recruiter candidate detail view

- Mobile-width view of the live app

## ➡️ Handoff Notes for Next Day

SmartHire AI v1.0 is complete: fully built, tested, deployed on AWS, documented, and ready for presentation. The capstone SDLC (Requirements → Design → Setup → Implementation → Testing → Deployment → Maintenance) is complete. Any future work continues under the v1.1+ roadmap already documented in the PRD and README (authentication, applicant pipeline, job postings, search/filtering, job recommendations if not already built).