SmartHire AI

Product Requirements Document (PRD)

AI-Powered Candidate Resume Intelligence Platform

Version 1.0

AB Talks 60-Day Claude AI Challenge — 10-Day Capstone

Document Owner: Founder / Solo Developer

# 1. Product Overview

SmartHire AI is a candidate-facing, authentication-free web platform that helps job seekers understand and improve how their resume performs against Applicant Tracking Systems (ATS), and prepares them for interviews using AI. Users upload a resume (PDF or DOCX), and the platform instantly returns an ATS compatibility score, targeted improvement suggestions, and tailored interview questions generated from the resume's actual content. A lightweight recruiter dashboard demonstrates the other side of the marketplace by surfacing all analyzed candidates and their AI-generated insights in one place.

This document defines the requirements for Version 1.0 (v1.0), built and deployed over a 10-day capstone sprint using a real SDLC process: Requirements → Design → Setup → Implementation → Testing → Deployment → Maintenance.

## 1.1 Problem Statement

- Over 75% of resumes submitted online are filtered out by ATS software before a human ever sees them, often due to formatting or keyword issues the candidate is unaware of.

- Job seekers have no easy, free way to know how their resume actually performs against ATS parsing logic.

- Generic resume advice online is not personalized to the candidate's actual resume content or target role.

- Interview preparation tools are disconnected from the candidate's real resume, producing generic, low-value questions.

- Recruiters spend significant time manually screening resumes with no AI-assisted summary of candidate strengths.

## 1.2 Product Vision

To become the fastest, most trusted way for any job seeker to instantly understand how their resume is perceived by both machines (ATS) and humans (recruiters) — and to walk into interviews prepared, using insights generated directly from their own resume.

## 1.3 Goals & Objectives (v1.0)

- Deliver an end-to-end AI resume analysis workflow: upload → parse → score → suggest → prepare.

- Achieve a polished, production-quality user experience deployable on AWS.

- Demonstrate a modular AI architecture that can swap providers (Gemini, Claude, OpenAI) without major rework.

- Provide a minimal but functional recruiter view that proves the two-sided value of the platform.

- Ship a fully working, publicly accessible v1.0 by Day 10 with no critical bugs.

## 1.4 Non-Goals (Explicitly Out of Scope for v1.0)

- User authentication, login, or account/profile management

- Recruiter authentication or multi-recruiter accounts

- Job postings, applicant tracking pipeline stages, or candidate status workflows

- Candidate search, filtering, or sorting on the recruiter dashboard

- Persistent user history tied to an individual (all candidates are stored, but not tied to a logged-in user)

- Payment/billing, notifications, or email integrations

- Mobile native apps (web-responsive only)

# 2. Target Users & Personas

## 2.1 Primary Persona — The Job Seeker ("Candidate")

| Attribute | Description |
| --- | --- |
| Who | Active or passive job seekers applying to roles online, from students to mid-career professionals |
| Goal | Understand why their resume may be getting rejected and how to improve it before applying |
| Pain Point | No visibility into ATS scoring logic; generic, non-personalized advice |
| Primary Action | Upload resume → view ATS score, suggestions, and interview questions |

## 2.2 Secondary Persona — The Recruiter

| Attribute | Description |
| --- | --- |
| Who | Recruiters or hiring managers screening inbound candidates |
| Goal | Quickly review AI-generated summaries instead of reading every resume line by line |
| Pain Point | Manual screening is slow and inconsistent across candidates |
| Primary Action | View list of analyzed candidates → open full AI analysis report |

# 3. Feature Scope — v1.0

## 3.1 Candidate-Facing Features (Priority Order)

| # | Feature | Priority | Description |
| --- | --- | --- | --- |
| 1 | Resume Upload & Parsing | Must Have | Upload PDF/DOCX; extract raw text; manual paste-text fallback if parsing fails |
| 2 | ATS Compatibility Score | Must Have | AI-generated 0–100 score with breakdown (formatting, keywords, structure) |
| 3 | AI Resume Improvement Suggestions | Must Have | Personalized, actionable suggestions tied to the ATS score breakdown |
| 4 | AI-Generated Interview Questions | Must Have | 5–10 tailored questions based on resume skills/experience, with prep guidance |
| 5 | Interview Readiness Score | Should Have | Composite score summarizing resume + interview prep strength |
| 6 | Job Role Recommendations | Nice to Have (v1.0 stretch) | Suggested job titles/roles based on extracted skills; deferred to v1.1 if time-constrained |

## 3.2 Recruiter-Facing Features (Minimal, Demonstrative)

| # | Feature | Priority | Description |
| --- | --- | --- | --- |
| 1 | Candidate Dashboard | Must Have | List/grid of all analyzed candidates: name, ATS score, readiness score, date |
| 2 | Candidate Detail View | Must Have | Full AI report: resume summary, strengths, suggestions, interview questions |

## 3.3 Deferred to v2.0 (Future Scope)

- User accounts and authentication (candidate and recruiter)

- Full applicant tracking pipeline (Applied → Screened → Interview → Offer)

- Job postings and job-to-candidate matching

- Search, filters, and sorting on recruiter dashboard

- Notifications and email integration

- Analytics dashboard for recruiters (hiring funnel metrics)

- Multi-provider AI switch UI (developer-only config in v1.0)

# 4. User Stories & Acceptance Criteria

## 4.1 Candidate Stories

US-01 — As a candidate, I want to upload my resume as a PDF or DOCX file, so that I can get instant AI feedback without manual formatting.

- Given a valid PDF/DOCX under the size limit, when uploaded, the system extracts text and proceeds to analysis within a visible loading state.

- Given a corrupted or unparseable file, when parsing fails, the system shows a clear error and offers a 'Paste your resume text' fallback.

US-02 — As a candidate, I want to see an ATS compatibility score, so that I know how well my resume will perform in automated screening.

- Given a successfully parsed resume, the system displays a score from 0–100 with a short breakdown (e.g., formatting, keyword match, structure).

US-03 — As a candidate, I want personalized suggestions to improve my resume, so that I know exactly what to fix.

- Given an ATS score, the system generates 3–7 specific, actionable suggestions referencing actual resume content (not generic tips).

US-04 — As a candidate, I want AI-generated interview questions based on my resume, so that I can prepare for real interviews.

- Given a parsed resume, the system generates 5–10 questions relevant to the candidate's stated skills and experience, grouped by category (behavioral/technical).

US-05 — As a candidate, I want to see an overall interview readiness score, so I can gauge how prepared I am.

- Given completed analysis, the system shows a composite readiness indicator (e.g., Low/Medium/High or 0–100).

## 4.2 Recruiter Stories

US-06 — As a recruiter, I want to see a list of all analyzed candidates, so that I can review talent at a glance.

- Given at least one analyzed resume exists in the database, the dashboard lists candidate name, ATS score, readiness score, and analysis date, sorted by most recent first.

US-07 — As a recruiter, I want to click into a candidate's full report, so I can review all AI insights in one place.

- Given a candidate card is clicked, the system displays the full report: resume summary, strengths, suggestions, and interview questions.

# 5. Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1 | System shall accept PDF and DOCX uploads up to 5MB | Must |
| FR-2 | System shall extract plain text from uploaded resumes server-side | Must |
| FR-3 | System shall provide a manual text-paste fallback when parsing fails | Must |
| FR-4 | System shall call an AI provider to generate an ATS score and breakdown | Must |
| FR-5 | System shall generate resume improvement suggestions tied to the score | Must |
| FR-6 | System shall generate tailored interview questions from resume content | Must |
| FR-7 | System shall compute/display an interview readiness indicator | Should |
| FR-8 | System shall persist every analysis in MySQL for recruiter visibility | Must |
| FR-9 | System shall expose a recruiter dashboard listing all analyses | Must |
| FR-10 | System shall expose a candidate detail view with the full AI report | Must |
| FR-11 | System shall recommend job roles based on extracted skills | Could (stretch) |
| FR-12 | AI provider integration shall be abstracted behind a swappable service layer | Must |

# 6. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | End-to-end analysis (upload → results) should complete in under 20 seconds for a typical 1–2 page resume |
| Usability | Core flow (upload → results) must be completable in 3 clicks or fewer, no account required |
| Reliability | Graceful error handling for parsing failures, AI API failures, and timeouts, with user-facing messages |
| Scalability | Architecture should support swapping the AI provider or scaling the backend without frontend changes |
| Security | Uploaded files validated for type/size; no execution of uploaded content; basic input sanitization |
| Portability | Fully responsive web UI (desktop and mobile browsers) |
| Maintainability | Modular codebase: clear separation of frontend, backend API, AI service layer, and database layer |
| Availability | Publicly accessible via AWS deployment with a stable URL through Day 10 and beyond |

# 7. Technical Architecture (High-Level)

Note: Detailed stack decisions and implementation steps are defined day-by-day in the Implementation Blueprint. This section summarizes the architecture agreed upon during discovery.

- Frontend: React (candidate upload/results UI, recruiter dashboard UI)

- Backend: Node.js + Express (REST API, file handling, orchestration)

- Database: MySQL (candidate analyses; no user accounts)

- AI Layer: Google Gemini API (free tier) accessed through a swappable AI-provider abstraction (adapter pattern) so Claude/OpenAI can be substituted later

- File Parsing: Server-side PDF/DOCX text extraction libraries with a manual paste-text fallback path

- Deployment: AWS EC2 (backend + frontend), Amazon RDS or a free-tier-safe MySQL alternative (database)

Simplified Data Flow: Candidate uploads resume → Backend extracts text → Backend calls AI service layer → AI Provider (Gemini) returns ATS score, suggestions, questions → Backend persists result in MySQL → Frontend renders results → Recruiter dashboard reads the same persisted records.

# 8. Data Model (v1.0)

Single primary table: candidate_analyses. No user/account tables in v1.0 (auth is out of scope).

| Field | Type | Description |
| --- | --- | --- |
| id | INT, PK, AUTO_INCREMENT | Unique record identifier |
| candidate_name | VARCHAR(150) | Extracted or user-provided candidate name |
| resume_file_path | VARCHAR(255) | Path/URL to stored uploaded file |
| resume_text | LONGTEXT | Extracted plain text from the resume |
| ats_score | INT | 0–100 ATS compatibility score |
| ats_breakdown | JSON / TEXT | Sub-scores (formatting, keywords, structure) |
| resume_summary | TEXT | AI-generated summary of the candidate |
| strengths | TEXT / JSON | AI-identified key strengths |
| improvement_suggestions | TEXT / JSON | AI-generated improvement suggestions |
| interview_questions | TEXT / JSON | AI-generated interview questions |
| interview_readiness_score | INT | 0–100 composite readiness indicator |
| recommended_roles | TEXT / JSON (nullable) | Stretch feature: suggested job roles |
| analysis_date | DATETIME | When the analysis was generated |
| created_at | TIMESTAMP | Record creation timestamp |

# 9. Success Metrics — What "Done" Looks Like on Day 10

- A live, publicly accessible URL hosted on AWS where any visitor can upload a real resume and receive results end-to-end.

- ATS score, improvement suggestions, and interview questions are generated correctly and consistently for varied resume formats.

- Recruiter dashboard correctly lists and displays all previously analyzed candidates.

- No critical (blocking) bugs in the core candidate flow.

- Clean, documented codebase suitable for a portfolio (README, architecture notes, setup instructions).

- AI provider integration is demonstrably modular (clear adapter/service layer, not hardcoded inline calls).

# 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| AI API free-tier rate limits during testing | Cache/test with mock responses during development; monitor usage; keep provider swappable |
| PDF/DOCX parsing fails on complex resume layouts | Manual paste-text fallback ensures the flow never dead-ends |
| AWS Free Tier limits exceeded | Use smallest eligible instance sizes; monitor billing alerts; document free-tier-safe alternatives |
| Scope creep across 10 days | Locked Must/Should/Could priority list in Section 3; job recommendations explicitly deferred if time-constrained |
| AI output inconsistency/hallucination | Structured prompts with strict output format (JSON) and validation before storing/displaying results |

# 11. Glossary

- ATS — Applicant Tracking System: software used by employers to filter and rank resumes before human review.

- v1.0 — The version scoped and delivered within this 10-day capstone.

- Adapter Pattern — A software design pattern used here to make the AI provider swappable without rewriting business logic.